Andree Salvo

Southern New Hampshire University

CYB 420 – 17439

7-1 Project Two Submission: Project Management

Instructor: William Mitchell

Project Charter

Mission Statement

From the scenario, the ACME Company executives were surprised to see how many potential vulnerabilities I had found on its network. As stakeholders told me, they want this project completed within the next six months. Now, for my mission statement, my project will focus on strengthening ACME’s security by addressing all significant vulnerabilities across the three risk domains: people, process, and technology.

People: I’m going to focus on social engineering because it will give employees the training they need to help recognize phishing attacks, insider threats, etc.

Process: I will improve ACME’s IT infrastructure to enable regular security audit monitoring, ensuring policy and procedures are reviewed and that any issues are caught early if something does go wrong.

Technology: I will upgrade the equipment and replace the hubs with switches to secure ACME’s network infrastructure.

Overall, my goal for this project is to build a multi-layered security approach to protect ACME’s sensitive data, reduce social engineering/human error, and support the company as it adapts and grows.

Business Needs

To complete this project for business needs. ACME depends solely on HR, Finance, Records, and other departments, as they handle a lot of sensitive information day by day. These departments are at risk due to social engineering, unclear policies and procedures, and a lack of network segmentation and a well-defined network layout. From here, I will improve security awareness training for new hires, update policies and procedures, and strengthen the company’s equipment and network.

Scalability

My project’s scalability approach is to grow with ACME. For example, Security awareness training can be provided to new hires during onboarding and to regular employees who wish to refresh their security mindset. Hence, this training material can be updated within ACME if they ever do decide to add new software or tools, so that employees can learn safe usage practices from the beginning.

Updating policies and procedures is essential for the company because if ACME adds new systems, such as software or hardware, or new departments, the existing policies can be adjusted to fit the new workflow and security needs. Role-based access control (RBAC) can allow ACME (company) to assign employees based on roles. This means new hires can be onboarded to the system without the IT team manually reconfiguring every account they’re assigned to manually. Over time, enforcing stricter access controls can expand as the business and company grow. Keeping permissions clean and preventing users from having more access than they actually need.

Replacing the old hubs with managed switches gives ACME the foundation to scale, and VLANs can be expanded as more departments or devices are added in the near future. ACLs can be adjusted to control traffic between different segments, keeping sensitive data protected even as capacity increases. Overall, stronger access controls and scalable network segmentation allow ACME to grow without weakening its security infrastructure.

Delivering Process

- I am going to provide a security awareness training program that will help employees recognize social engineering tactics and insider threats, especially for departments like HR, Finance, and Records staff.

- Giving a complete set of security policies that will cover physical security, access control, and properly handling data.

- I am going to upgrade ACME’s network by replacing any outdated hubs with switches first, then add VLANs, ACLs, and RBAC to segment each department's traffic properly. By doing this, it will prevent attackers from moving in and out of the network and give ACME a stronger technical defense foundation.

- Finally, providing clear documentation for the company so they can maintain improvements over time.

Business Impacts